## Slide 1: Transitioning ChadaTech to Agile: SNHU Travel Pilot Project Review
Evaluating Scrum Methodologies for Enterprise-Wide Adoption
Presented by: Halle Poole, Scrum master Date: October 18, 2026

## Slide 2: Core Roles on a Scrum-Agile Team
Product Owner: Owns product vision, manages and prioritizes the backlog, represents business stakeholders.
  Importance: Ensures high-value business features are built first.
Scrum Master: Serves as a servant-leader, facilitates ceremonies, removes blockers.
  Importance: Protects team velocity and drives process optimization.
Development Team: Cross-functional group of engineers, designers, and testers.
  Importance: Self-organizes to deliver functional increments every sprint.
  (Jile, 2023)

## Slide 3: The Agile Software Development Life Cycle (SDLC)
Iterative Planning & Backlog Refinement: Requirements dynamically evolve into prioritized user stories.
Continuous Build & Testing: Coding and quality assurance happen concurrently within short, time-boxed sprints (2–4 weeks).
Review & Adapt: Working software increments are demonstrated to stakeholders continuously for rapid feedback.
Importance: Drastically reduces project risk, catches defects early, and avoids building obsolete features.
(Codewave, 2026)

## Slide 4: Waterfall vs. Agile: Managing Change
The Waterfall Trap: In a rigid waterfall model, a mid-project change request (such as new travel booking requirements) triggers costly change orders, documentation delays, and halted progress because phases are locked upfront.
The Agile Advantage: During our SNHU Travel pilot, sudden requirement changes were absorbed seamlessly during sprint planning by re-prioritizing the backlog without breaking project momentum.
(Atlassian, 2026)

## Slide 5: Choosing Your Methodology: Key Decision Factors
Requirement Volatility: Agile excels when requirements evolve; Waterfall fits fixed-scope, heavily regulated projects.
Client Availability: Agile requires active, ongoing stakeholder engagement; Waterfall relies on upfront agreements.
Time-to-Market & Risk Tolerance: Agile delivers Minimum Viable Products (MVPs) rapidly; Waterfall emphasizes exhaustive upfront planning.
Recommendation for ChadaTech: Transitioning to Agile will modernize our corporate culture and increase client satisfaction.
(Teaching Agile, 2025)

## Slide 6: References
Atlassian. (2026). Agile versus waterfall project management methodology. Atlassian Guides.
Codewave. (2026). Agile Scrum's role in the software development life cycle (SDLC). Codewave Insights.
Jile. (2023). 7 key benefits of using the Agile Scrum methodology. Agile Enterprise Transformation Reports.
Teaching Agile. (2025). Benefits of Scrum framework: Complete guide to Agile advantages.